TECHNICAL DESIGN  /  PROPOSED

EvidenceGraph

Two-week MVP for hierarchical reading and dynamic evidence budgets

| OWNER Justin Wang | PORTFOLIO TARGET ML / applied science | BUILD HORIZON 2 weeks / 10 days | MVP SCALE ≤25K chunks • local |
| --- | --- | --- | --- |

EXECUTIVE SUMMARY Build a focused EvidenceGraph MVP that converts a question into explicit evidence requirements, searches a local corpus with BM25 and dense retrieval, and progressively opens titles, summaries, sections, paragraphs, and—only when necessary—full documents. A lightweight claim/provenance graph tracks gathered evidence, while a bounded supervisor may deepen the read or perform one additional search before producing a cited answer.

Design goals

| COMPLETENESS Plan the evidence needed to answer each subtask, not merely the passages most similar to the query. | READ EFFICIENCY Spend tokens progressively; open deeper document levels only when expected evidence gain justifies cost. | CONTRADICTION AWARENESS Track supporting and opposing claims, source reliability, and unresolved conflicts explicitly. | INSPECTABILITY Expose the task graph, search path, read decisions, evidence graph, citations, and stop reason. |
| --- | --- | --- | --- |

ONLINE DECISION LOOP

EvidenceGraph reference architecture

| 01 QUERY + API Accept the question, corpus scope, user context, and hard constraints. | 02 AGENT ORCHESTRATOR Goal Parser • Task Graph Planner • Evidence Requirement Planner | 03 CORPUS CONTROLLER Translate evidence needs into bounded retrieval and reading actions. | 04 SEARCH BROKER MVP: BM25 • dense vector • metadata. Later: sparse • KG • citation/link |
| --- | --- | --- | --- |

| 05 CANDIDATE POOL Merge, deduplicate, and preserve retriever provenance. | 06 HYBRID RANKER Fuse channels, cross-encode, apply graph and reliability features. | 07 HIERARCHICAL READER Titles → summaries → section abstracts → paragraphs → full documents | 08 EVIDENCE MEMORY MVP: Evidence Store + claim/provenance graph. Stretch: entities, reliability, contradictions |
| --- | --- | --- | --- |

| 09 REASONING SUPERVISOR Check evidence coverage, confidence, contradiction status, and remaining budget; loop to Search Broker when gaps remain. | 10 SYNTHESIS ENGINE Compose an answer from supported claims while preserving uncertainty and source boundaries. | 11 CITATION GENERATOR Bind claims to evidence spans and return a cited final answer. |
| --- | --- | --- |

OFFLINE INDEXING MVP: local parser → hierarchical chunker → embedding generator → BM25 + FAISS + SQLite/NetworkX stores. Every evidence item carries document, section, passage, and provenance identifiers; distributed graph and index services are deferred.

Core design decisions

| DECISION | RATIONALE |
| --- | --- |
| Plan evidence before search | The Evidence Requirement Planner defines what must be supported for every task-graph node, enabling coverage-based stopping. |
| Read progressively | The system ranks both documents and the next reading action; full-document reads are an exception, not the default. |
| Memory is structured | The MVP keeps claims, evidence spans, provenance, and lightweight entity links queryable; learned reliability and full contradiction modeling are stretch. |
| Bound the agent loop | The Reasoning Supervisor can deepen or re-search only while coverage improves and token, latency, and iteration budgets remain. |

PAGE 2 / TWO-WEEK MVP BEHAVIOR

Retrieval, reading, and reasoning strategy

The MVP implements the original EvidenceGraph loop as a deterministic, budgeted cascade. It preserves the architectural idea while avoiding learned controllers and distributed services.

| # | STAGE | MVP OPERATION | OUTPUT | BOUND |
| --- | --- | --- | --- | --- |
| 1 | Plan | Parse the goal into at most three task nodes and one evidence checklist per node. | task graph | 1 call |
| 2 | Search | Run BM25 and dense retrieval concurrently; apply metadata filters and retain provenance. | 2 × top 75 | round 1 |
| 3 | Rank | Deduplicate, reciprocal-rank fuse, then cross-encode the best candidates. | top 20 | fixed k |
| 4 | Read | Open titles/summaries first, then sections/paragraphs by expected evidence gain; full docs are fallback. | ≤12K tokens | 5 levels |
| 5 | Remember | Store evidence spans, claims, entities, support links, and optional NLI contradiction flags. | query graph | local |
| 6 | Supervise | Measure checklist coverage; stop or run one rewritten search for uncovered requirements. | 0–1 retry | max 2 rounds |
| 7 | Synthesize | Generate only from supported claims and bind each answer claim to evidence spans. | cited answer | final |

Hard MVP limits: ≤3 task nodes, ≤2 search rounds, ≤20 reranked candidates, ≤12K evidence tokens, and one local corpus of ≤25K passages.

Candidate ranking and dynamic reading

CANDIDATE SCORE Rank(q,d) = α·RRF(BM25,dense) + β·cross-encoder(q,d) + γ·metadata fit − δ·redundancy. Start with fixed weights, tune only α and β on validation judgments, and log each component so ranking decisions remain inspectable.

READ UTILITY Utility(action) = expected evidence-coverage gain ÷ (token cost + latency cost). A rule-based controller selects the highest-utility next view: title → summary → section abstract → paragraph → full document. The learned policy described by the full architecture is deferred.

| EVIDENCE MEMORY | TWO-WEEK IMPLEMENTATION |
| --- | --- |
| Evidence Store | Exact passage text, hierarchy path, retriever/rank scores, document ID, and citation span. |
| Claim Graph | Claim nodes linked to task requirements and evidence with supports / challenges edges. |
| Entity Graph | MVP entity strings and co-occurrence links; full entity resolution is deferred. |
| Reliability | Static metadata heuristic only; learned source-reliability tracking is deferred. |
| Contradictions | Optional local NLI flag on top claim pairs; comprehensive contradiction detection is stretch. |

Evaluation plan

| AREA | PLAN |
| --- | --- |
| Dataset | 75–100 queries over one public corpus; 0–3 passage relevance; 20 end-to-end questions with claim-level evidence labels. |
| Baselines | BM25, dense-only, flat hybrid RAG. Compare +reranker, +hierarchical reader, and +bounded evidence loop. |
| Retrieval | Recall@20, MRR@10, nDCG@10, duplicate rate, and success by factoid / comparison / multi-hop slice. |
| Evidence | Requirement coverage, evidence recall per 1K tokens, full-document open rate, and marginal gain per read action. |
| Answer | Claim support, citation precision/recall, correctness rubric, latency, and total evidence tokens. |

Release gates

| QUALITY nDCG@10 ≥10% relative over the stronger single-retriever baseline. | COVERAGE ≥0.80 evidence-requirement coverage on the 20-question end-to-end set. | EFFICIENCY ≥30% fewer evidence tokens than flat top-k RAG at comparable answer quality. | TRUST Citation precision ≥0.90; every generated factual claim must reference stored evidence. |
| --- | --- | --- | --- |

PAGE 3 / EXECUTION

Two-week scope, schedule, and portfolio proof

MVP cutline

| COMPONENT | SHIP IN TWO WEEKS | DEFER |
| --- | --- | --- |
| Search Broker | BM25 + dense + metadata over one corpus | Sparse model, KG retriever, citation/link retriever |
| Orchestrator | Prompt/schema planner; ≤3 task nodes | Adaptive planning, tool learning, multi-agent execution |
| Reader | Deterministic 5-level utility heuristic | Learned read policy or reinforcement learning |
| Evidence Memory | SQLite/NetworkX evidence + claim graph | Persistent global graph, learned reliability model |
| Supervisor | Coverage rules; ≤1 re-search; hard token cap | Open-ended autonomous research loop |
| Infrastructure | Local single-user app; ≤25K passages | Distributed indexes, queues, ACLs, multitenancy |

Ten-day implementation plan

|  | WHEN | MILESTONE | EXIT DELIVERABLE |
| --- | --- | --- | --- |
| 01 | Days 1–2 | Data + benchmark | Choose corpus; parse hierarchy; label first 75 queries; ship BM25 and dense baselines. |
| 02 | Days 3–4 | Hybrid retrieval | RRF, dedupe, cross-encoder rerank, provenance records, offline retrieval report. |
| 03 | Days 5–6 | Reader + memory | Five-level document views, fixed utility policy, evidence store, claim graph inspector. |
| 04 | Days 7–8 | Supervisor + answer | Evidence checklists, one re-search path, cited synthesis, token/latency tracing. |
| 05 | Day 9 | Evaluate + ablate | Run baselines/ablations; error analysis; lock metrics and screenshots. |
| 06 | Day 10 | Portfolio polish | Streamlit demo, README, architecture, Docker setup, tests, and 3-minute walkthrough. |

Recommended implementation stack

| APP Python • Pydantic • FastAPI • Streamlit | SEARCH rank-bm25/Tantivy • FAISS • SQLite | ML + GRAPH SentenceTransformers • cross-encoder • NetworkX | QUALITY pytest • JSONL traces • Docker • simple benchmark CLI |
| --- | --- | --- | --- |

Portfolio deliverables

| ASSET | WHAT A REVIEWER CAN VERIFY |
| --- | --- |
| REPO | One-command local setup, typed modules, tests, sample corpus, benchmark CLI, and no paid API dependency. |
| EVIDENCE | Baseline/ablation table, token-efficiency plot, evidence-coverage analysis, and 5–10 annotated failures. |
| DEMO | Ask a multi-part question → inspect task graph → watch read depth change → inspect claims/citations → see stop reason. |
| STORY | Explain why hierarchical reading and structured evidence improve efficiency and debuggability over flat RAG. |

DEFINITION OF DONE By the end of Day 10, a reviewer can run the system locally, reproduce the benchmark, inspect every search/read/stop decision, and verify whether hierarchical reading reduces evidence tokens without sacrificing supported-answer quality.